CrisisLens

Real-Time Conflict News Aggregation & Narrative Analysis Platform

PROJECT REQUIREMENTS DOCUMENT (PRD)

Version 1.1  |  Phase 0 — Inception (Updated)

| Document Owner | Sara |
| --- | --- |
| Document Status | DRAFT — Phase 0 Active |
| Version | 1.1 — Answers to Open Questions incorporated |
| Created | March 2026 |
| Last Updated | March 2026 |
| Project Type | Portfolio / Public Open-Source |
| Target Audience | Public — anyone accessing the web platform |
| PM Framework | CCPM — github.com/automazeio/ccpm |
| Hosting Budget | $0 — Free tier only (Vercel + Render) |

# 1. CCPM & GitHub Issues — What They Are and How We Use Them

## 1.1 What is CCPM?

CCPM (Claude Code Project Manager) at github.com/automazeio/ccpm is a workflow system that sits on top of Claude Code CLI. It turns Claude Code — which is normally just a coding assistant — into a structured development team that can plan, track, and execute work across sessions without losing context.

The core problem it solves: when you close Claude Code and reopen it, it forgets everything. A multi-week project like CrisisLens would normally mean re-explaining the entire codebase every session. CCPM fixes this by storing all project context, specs, and progress inside the repository itself — in markdown files and GitHub Issues — so every new Claude Code session loads it automatically.

### The 5-Phase CCPM Discipline

| Phase | Name | What Happens |
| --- | --- | --- |
| 1 | PRD | You write the product requirements (this document). Defines what to build and why. |
| 2 | Epic | Big chunks of work are defined: 'Data Pipeline', 'NLP Engine', 'Website'. Each epic has specs. |
| 3 | Task | Each epic is broken into tasks: 'Build AJA RSS connector', 'Set up PostgreSQL schema'. |
| 4 | Issue | Tasks become GitHub Issues — trackable tickets with status, assignee, and progress comments. |
| 5 | Code | Claude Code agents implement the issues, posting updates back to GitHub automatically. |

## 1.2 What are GitHub Issues?

GitHub Issues are the built-in ticket/task tracker inside every GitHub repository. Think of them like Jira tickets but free and embedded in your codebase. For CrisisLens, every piece of work — from 'build the AJA connector' to 'fix translation bug' — will be a GitHub Issue.

Why this matters for you specifically: since the project is public and portfolio-facing, GitHub Issues serve double duty. They are your project management system AND visible proof-of-work for anyone reviewing your portfolio. A recruiter can open your repo and see a full history of what was planned, what was built, and how you think through technical problems.

### How GitHub Issues Work in Practice

- You create an issue: 'Build Al Jazeera Arabic RSS ingestion connector'. Give it a label (pipeline), a milestone (Phase 1), and a description.

- Claude Code reads the issue as context. It knows what to build, what the acceptance criteria are, and where it fits in the project.

- Claude Code posts progress comments directly to the issue as it works — so the issue becomes a log.

- When done, Claude Code closes the issue and the milestone progress bar advances.

- You can see all open/closed issues in the GitHub repo's Issues tab — your Scrum board.

## 1.3 Installation Requirements — What You Need on Your Machine

Here is a complete list of everything that needs to be installed before touching a single line of project code. This is your pre-project checklist.

### Tier 1 — Required on Day 1 (Before Phase 1)

| Tool | Version | Install From | Why Needed |
| --- | --- | --- | --- |
| Git | Latest | git-scm.com | Version control; required for GitHub and CCPM |
| Node.js | v20+ LTS | nodejs.org | CCPM runs on Node.js |
| Python | 3.11 or 3.12 | python.org | All pipeline, NLP, and backend code |
| Claude Code CLI | Latest | npm install -g @anthropic-ai/claude-code | The AI coding agent; requires Anthropic account |
| GitHub Account | — | github.com | Repository host; Issues; CCPM integration |
| VS Code | Latest | code.visualstudio.com | Recommended IDE; integrates with Claude Code |

### Tier 2 — Required Before Phase 1 Starts (Pipeline Setup)

| Tool | Version | Install From | Why Needed |
| --- | --- | --- | --- |
| Docker Desktop | Latest | docker.com/products/docker-desktop | Runs PostgreSQL, Redis, Airflow locally without manual install |
| Docker Compose | Bundled with Docker Desktop | (included) | Orchestrates multi-container local environment |
| PostgreSQL | via Docker | (no manual install) | Primary database; runs in Docker container |
| Redis | via Docker | (no manual install) | Cache layer; runs in Docker container |

### Tier 3 — Required Before Phase 2 (NLP Setup)

| Tool | Version | Install From | Why Needed |
| --- | --- | --- | --- |
| pip / pip3 | Bundled with Python | (included) | Python package manager |
| PyTorch | Latest stable | pytorch.org (CPU build for no-GPU machine) | Required by HuggingFace Transformers |
| HuggingFace Transformers | pip install transformers | pip | AraBERT and NLI models |
| spaCy + ar_core_news_sm | pip install spacy | pip + model download | Arabic NER |

### Tier 4 — Required Before Phase 3 (Website)

| Tool | Version | Install From | Why Needed |
| --- | --- | --- | --- |
| npm | Bundled with Node.js | (included) | Frontend package manager |
| Next.js | 14+ | npm create next-app | Frontend framework |
| Vercel CLI | npm install -g vercel | npm | Deploy frontend for free |

### Minimum Hardware Requirements

| RAM | 8 GB minimum. 16 GB recommended. NLP models are memory-intensive. |
| --- | --- |
| Storage | ~10 GB free for models, Docker images, and raw data. |
| CPU | Any modern CPU (2017+). NLP will be slow on CPU but functional. |
| GPU | Not required. Models will run on CPU. GPU would speed up NLP 10-20x but is optional. |
| OS | Windows 10/11, macOS, or Ubuntu. Docker Desktop works on all three. |
| Internet | Required for API calls, model downloads (first run only), and deployments. |

## 1.4 What is Docker Compose and Why Are We Using It?

Docker is a tool that packages software (databases, message queues, orchestrators) inside lightweight containers — isolated environments that behave identically on any machine. Instead of manually installing PostgreSQL, Redis, and Airflow on your laptop and fighting with version conflicts, Docker lets you define everything in one file and start it all with one command.

Docker Compose is the file format and command that manages multiple Docker containers together. For CrisisLens, instead of running three separate terminal processes, you will have one docker-compose.yml file that defines all services, and one command to run them all.

Example: Starting the entire CrisisLens backend stack: docker compose up This starts: PostgreSQL (database) + Redis (cache) + Airflow (scheduler) — all at once. Stopping everything: docker compose down Viewing logs: docker compose logs -f airflow

For the public-facing website, Docker is used locally but is NOT required on the server. The frontend deploys to Vercel (which handles everything) and the backend API deploys to Render (which also handles containerization). So users visiting CrisisLens.com never interact with Docker at all. Docker is a developer tool only.

# 2. Updated News Sources, Social Layer & API Registry

## 2.1 Confirmed Answers from Open Questions

| PM Tool (confirmed) | github.com/automazeio/ccpm — CCPM main repo. Confirmed correct. |
| --- | --- |
| AJA API access | Official portal will NOT grant open access. DACR form at privacy.aljazeera.net/data-access-request-form-dacr/ must be submitted. RSS is the primary ingestion method. |
| NewsAPI.org + AJA | Confirmed: 'al-jazeera-english' source maps to aljazeera.com. This is the real AJE, not a mirror. |
| Hosting budget | $0. Vercel (frontend) + Render free tier (backend API). Cold starts on Render are acceptable for a portfolio project. |
| AJ+ social tier | Yes. AJ+ is added as Tier 5 — Social Media Tier, alongside other social-first sources. |

## 2.2 Complete Source Trust Hierarchy (Updated)

### Tier 1 — Primary Ground Truth (Arabic-First Field Reporting)

| Source | Language | Access Method | Rationale |
| --- | --- | --- | --- |
| Al Jazeera Arabic (AJA) | Arabic | RSS + DACR form (pending) | Primary anchor. Fastest field updates in Arab conflicts. Arabic version publishes details 20-40 min before English version. |
| Al Jazeera English (AJE) | English | NewsAPI.org (confirmed) | T1 because it cross-checks AJA with same network's editorial. Reveals Western framing gaps vs. AJA. |

### Tier 2 — Arabic Regional Sources (Geographic Proximity)

| Source | Language | Access Method | Rationale |
| --- | --- | --- | --- |
| Al Arabiya | Arabic/English | MRSS feed (alarabiya.net) | Saudi-funded; strong GCC and Iran coverage; contrasting editorial stance to AJA |
| Asharq Al-Awsat | Arabic/English | RSS: aawsat.com/feed | Pan-Arab; London-based; independent of Gulf governments; strong diplomatic sourcing |
| Arab News | English | RSS: arabnews.com/rss | Saudi-based; largest English daily in KSA; useful for KSA government position signals |
| Sky News Arabia | Arabic | RSS / scrape | UAE-based; strong Levant and Gulf coverage |

### Tier 3 — Western Wire Services (Factual Baseline)

| Source | Language | Access Method | Rationale |
| --- | --- | --- | --- |
| Reuters | English | NewsAPI.org | Wire service; highest factuality score; used as factual baseline |
| Associated Press (AP) | English | NewsAPI.org | Wire service; second factual baseline; strong field verification |
| BBC News | English | NewsAPI.org (bbc-news) | Note: BBC deprecated public API. Access via NewsAPI aggregator. |

### Tier 4 — Western Outlets (Editorial/Opinion Layer)

| Source | Language | Access Method | Rationale |
| --- | --- | --- | --- |
| CNN | English | NewsAPI.org | Key for US-framed conflict narrative; often contrasts with AJA |
| New York Times | English | Official NYT API (free) | Controversial framing; 11 official endpoints; 1000 calls/day non-commercial |
| Middle East Eye | English | RSS feed | Independent; strong Gaza/Yemen ground reporting; no state affiliation |
| Al-Monitor | English | RSS feed | Specialist ME analysis; independent; good sourcing |
| The National (UAE) | English | RSS scrape | UAE state-adjacent; signals GCC government positions |

### Tier 5 — Social / Real-Time Layer (Breaking Signal, Lower Trust)

Tier 5 sources are ingested for speed — they often publish breaking information 30-90 minutes before formal outlets. They receive lower trust weights and are NEVER used as the consensus narrative anchor. They serve as early-warning signals and cross-reference data points.

| Source | Platform | Access Method | Rationale |
| --- | --- | --- | --- |
| AJ+ Arabic | Telegram | Telethon Python library (see Section 2.3) | AJ+'s Arabic Telegram channel publishes breaking updates faster than the main AJA website |
| AJ+ English | Telegram | Telethon Python library | Social-first English breaking updates from Al Jazeera's digital arm |
| Spectator Index | Telegram / X/Twitter | Telethon / Twitter API v2 (see WARNING below) | See IMPORTANT note in Section 2.4 before including |
| BNO News | Telegram | Telethon Python library | Real-time breaking news; confirmed cross-partisan appeal in academic research |
| War Monitor / Conflict channels | Telegram | Telethon Python library | Field-level conflict updates; high speed, lower editorial standards |

## 2.3 Telegram Integration — How It Works

Telegram is a messaging platform with a public API. News channels on Telegram are public broadcast channels — anyone can read them. The Telethon Python library provides a clean interface to Telegram's official MTProto API, allowing you to subscribe to public channels and receive new messages in real time.

### What You Need to Set Up Telegram Ingestion

| Requirement | Details |
| --- | --- |
| Telegram Account | A personal Telegram account (your phone number). This is used once for API registration only. |
| Telegram API Credentials | Go to my.telegram.org → 'API development tools' → create an app. This gives you an api_id (integer) and api_hash (string). Store these in a .env file. This is free. |
| Telethon Library | pip install telethon. Python async library for MTProto. |
| Session File | On first run, Telethon creates a .session file (a login token). This is stored locally and never expires unless you log out. Do NOT commit this to GitHub. |
| Channel Usernames | The @username of each Telegram channel to monitor. Example: @AJABreaking, @ajplus. |

### How the Ingestion Works (Technical Summary)

- A Python script using Telethon's client.on(events.NewMessage) handler listens to specified channels in real time.

- When a new message arrives, it is immediately inserted into the raw_articles table in PostgreSQL with source_type='telegram' and tier=5.

- The message text, timestamp, view count, and channel username are stored. No media files are downloaded.

- Rate limits: Telegram imposes a soft ban after heavy use (~24 hours of continuous high-volume scraping). For CrisisLens this is not an issue — we are listening to a small set of public channels, not scraping history.

- Legal note: Only public channels are accessed. No private group data. No user personal data is collected. This is consistent with Telegram's Terms of Service for public channel monitoring.

## 2.4 Spectator Index — Important Flag

⚠ NOTE The Spectator Index (@spectatorindex on X/Twitter) is NOT the same as The Spectator (the British magazine). Research Finding: The Spectator Index is run by a single person (Abdul-Latif Halimi, a doctor in Melbourne, Australia) with no reporters, no editorial staff, and no fact-checking infrastructure. It has 3+ million followers on X and appears authoritative, but it has a documented history of: • Publishing statistically incorrect data (misreported South Africa rape statistics, Nigeria suicide rates) • Amplifying unverified social media claims as news (e.g., wrong details on a 2020 plane crash) • Being cited by state media as a 'renowned ratings agency' despite having no institutional credibility Decision: The Spectator Index will be included in Tier 5 as a signal source only, with: • Trust weight: 0.10 (lowest in the system — used only for speed of first mention, not for narrative truth) • Flag in UI: 'Unverified social aggregator — cross-check required' • NEVER used to anchor a consensus narrative • Contradictions it surfaces are tagged as 'social claim — pending verification' This is actually useful: including it with a low trust weight and a visible disclaimer demonstrates the platform's core value proposition — showing WHEN low-credibility sources deviate from verified reporting.

# 3. Complete Trust Weight & Source Registry

The trust weight is a numeric value (0.0–1.0) assigned to each source. It feeds directly into the narrative ranking algorithm: the consensus narrative is the claim with the highest sum of trust-weighted agreement across sources. This is NOT a vote — quality beats quantity.

| Source | Tier | Language | Trust Weight | Access Method | Phase Added |
| --- | --- | --- | --- | --- | --- |
| Al Jazeera Arabic | T1 | AR | 1.00 | RSS + DACR form | Phase 1 |
| Al Jazeera English | T1 | EN | 0.85 | NewsAPI.org | Phase 1 |
| Reuters | T3 | EN | 0.80 | NewsAPI.org | Phase 1 |
| Associated Press | T3 | EN | 0.80 | NewsAPI.org | Phase 1 |
| Al Arabiya | T2 | AR/EN | 0.72 | MRSS feed | Phase 2 |
| Asharq Al-Awsat | T2 | AR/EN | 0.72 | RSS | Phase 2 |
| BBC News | T3 | EN | 0.70 | NewsAPI.org | Phase 1 |
| Sky News Arabia | T2 | AR | 0.68 | RSS/scrape | Phase 2 |
| Middle East Eye | T4 | EN | 0.65 | RSS | Phase 2 |
| Al-Monitor | T4 | EN | 0.65 | RSS | Phase 2 |
| CNN | T4 | EN | 0.60 | NewsAPI.org | Phase 1 |
| New York Times | T4 | EN | 0.58 | NYT Official API | Phase 1 |
| Arab News | T2 | EN | 0.55 | RSS | Phase 2 |
| The National (UAE) | T4 | EN | 0.50 | RSS scrape | Phase 2 |
| AJ+ Arabic (Telegram) | T5 | AR | 0.40 | Telethon | Phase 3 |
| AJ+ English (Telegram) | T5 | EN | 0.38 | Telethon | Phase 3 |
| BNO News (Telegram) | T5 | EN | 0.35 | Telethon | Phase 3 |
| War Monitor (Telegram) | T5 | AR | 0.30 | Telethon | Phase 4 |
| Spectator Index (Telegram/X) | T5 | EN | 0.10 | Telethon / X API v2 | Phase 4 — see Section 2.4 |

# 4. Technical Stack (Confirmed — Free Tier Aligned)

## 4.1 Full Stack Summary

| Layer | Technology | Deployment | Cost |
| --- | --- | --- | --- |
| Data Ingestion | Python + Airflow + Telethon | Docker Compose (local) | Free |
| Data Store | PostgreSQL + Redis | Docker Compose (local) / Render (prod) | Free tier |
| Translation | Helsinki-NLP opus-mt-ar-en | Local (offline model) | Free |
| NLP Models | HuggingFace: AraBERT, NLI cross-encoder | Local CPU inference | Free |
| Backend API | FastAPI (Python) | Render free tier | Free (cold starts) |
| Frontend | Next.js 14 + TailwindCSS + Recharts | Vercel free tier | Free |
| Pipeline Orchestration | Apache Airflow | Docker Compose | Free |
| PM Framework | CCPM (automazeio/ccpm) | GitHub (free) | Free |
| Documentation | MkDocs + GitHub Wiki | GitHub Pages (free) | Free |
| CI/CD | GitHub Actions | GitHub (2000 min/month free) | Free |

## 4.2 Free Tier Constraints to Be Aware Of

- Render free tier spins down after 15 minutes of inactivity. First request after idle takes 30-60 seconds to wake. This is acceptable for a portfolio project — not for production.

- Vercel free tier has generous limits (100 GB bandwidth/month) — no concerns.

- NewsAPI.org free tier: 100 requests/day, headlines only. Sufficient for Phase 1 development; upgrade may be needed for real-time crisis monitoring.

- HuggingFace model downloads are free but large (AraBERT is ~500MB). Download once, cache locally.

- Telegram API has no cost but imposes rate limits. Public channel monitoring at our scale (~20 channels) is well within limits.

# 5. Updated Scrum Roadmap

## 5.1 Phase 0 — Inception (Now)

Status: Active. These tasks are happening this week.

| # | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| P0-1 | Confirm CCPM repo (github.com/automazeio/ccpm) — DONE | Sara | CCPM confirmed |
| P0-2 | Submit AJA DACR form at privacy.aljazeera.net | Sara | Access request submitted |
| P0-3 | Register NYT API key at developer.nytimes.com | Sara | API key in .env |
| P0-4 | Register NewsAPI.org developer account | Sara | API key in .env |
| P0-5 | Register Telegram API credentials at my.telegram.org/apps | Sara | api_id + api_hash in .env |
| P0-6 | Create GitHub repo + initialize CCPM | Sara | Repo live with .claude/ directory |
| P0-7 | Install all Tier 1 requirements (Git, Node.js, Python, Claude Code CLI) | Sara | Dev machine ready |
| P0-8 | Install Docker Desktop + verify docker compose up works | Sara | Docker running |
| P0-9 | Produce System Design Document (SDD) | Sara + Claude Code | SDD v1.0 |

## 5.2 Phase 1 — Data Pipeline MVP (Sprint 1-2, ~2 weeks)

Ingestion connectors for AJA RSS, AJE via NewsAPI, Reuters/AP via NewsAPI, NYT API, BBC via NewsAPI. PostgreSQL schema v1. Airflow DAG. Deduplication. Basic cleaning.

Phase 1 Deliverables: Working pipeline, Data Dictionary, updated How-To-Run (Section 1), CHANGELOG v0.1.0.

## 5.3 Phase 2 — NLP Engine MVP (Sprint 3-4, ~2 weeks)

Arabic-to-English translation, event clustering, sentiment analysis, contradiction detection v1, trust-weighted narrative ranking.

Phase 2 Deliverables: NLP modules, model cards, NLP Architecture Document, updated How-To-Run (Section 2), CHANGELOG v0.2.0.

## 5.4 Phase 3 — Website MVP (Sprint 5-6, ~2 weeks)

FastAPI backend, Next.js frontend deployed to Vercel, Render backend live. Crisis feed, contradiction panels, source trust bars visible to public. Telegram ingestion for AJ+ added.

Phase 3 Deliverables: Public URL live, API reference (Swagger), updated How-To-Run (Section 3), CHANGELOG v1.0.0 — first public release.

## 5.5 Phase 4 — Expansion (Sprint 7-8)

Additional Arabic sources (Sky News Arabia, Al Arabiya, Asharq Al-Awsat), War Monitor Telegram channel, Spectator Index with low-trust flag, wording bias UI, crisis mode auto-trigger, Docker self-host package published, full documentation site.

Phase 4 Deliverables: Full source roster, documentation site live, portfolio README with demo GIF and architecture diagram, CHANGELOG v1.1.0.

# 6. Documentation Plan

Documentation is a first-class deliverable. Every phase closes only when its documentation is complete and committed.

| Document | Format | Update Trigger | Phase Due |
| --- | --- | --- | --- |
| PRD (this document) | DOCX + Markdown | Before Phase 1; major scope changes | Phase 0 |
| System Design Document (SDD) | Markdown + Diagrams | Before Phase 1; updated per phase | Phase 0 |
| Data Dictionary | Markdown table | Schema changes | Phase 1 |
| CHANGELOG.md | Keep-a-Changelog format | Every sprint close | Ongoing |
| How-To-Run Guide (versioned) | Markdown | Every new component | Ongoing |
| NLP Model Cards | Markdown | Model added or updated | Phase 2 |
| API Reference (Swagger/OpenAPI) | Auto-generated | FastAPI route changes | Phase 3 |
| Architecture Diagram | Excalidraw/.png | Phase 1 + major revisions | Phase 1 |
| Source Trust Registry (this section) | Markdown table | Source added/removed | Ongoing |
| Portfolio README | GitHub README.md | Phase 3 launch; Phase 4 expansion | Phase 3 |

# 7. Risks & Mitigations (Updated)

| Risk | Severity | Description | Mitigation |
| --- | --- | --- | --- |
| AJA API access denied | High | DACR form process is slow; RSS is the only guaranteed path | Use RSS as primary; re-apply quarterly; DACR form submitted Phase 0 |
| Arabic NLP quality | High | AraBERT may struggle with MSA vs. dialect in live Telegram posts | Start with MSA only; flag dialectal content; add dialect detection Phase 4 |
| Render free tier cold starts | Medium | 30-60 second wake time on first request | Add a cron job (free) to ping the API every 10 min to keep it warm |
| NewsAPI.org free tier limit | Medium | 100 req/day insufficient for real-time monitoring | Prioritize RSS (unlimited); use NewsAPI as supplement; upgrade plan if needed |
| Contradiction false positives | Medium | NLI model flags rounding differences as contradictions | Threshold tuning; numeric normalization before NLI comparison |
| Telegram soft ban | Low | Heavy scraping can trigger 24-hour ban | We are listening to <25 channels in real time — far below threshold |
| Spectator Index misinformation | Low | Including it amplifies low-quality content | Trust weight 0.10 + visible disclaimer in UI; never anchors narrative |

# 8. Immediate Next Steps — Your Phase 0 Checklist

Complete every item below before asking Claude Code to write a single line of implementation code. This is not bureaucracy — it is the foundation that makes the rest fast.

|  | Action | What You Get |
| --- | --- | --- |
| ☐ | Install Git + Node.js + Python 3.12 + VS Code on your machine | Dev environment Tier 1 ready |
| ☐ | Install Claude Code CLI: npm install -g @anthropic-ai/claude-code | AI coding agent ready |
| ☐ | Install Docker Desktop and verify it runs: docker run hello-world | Docker working |
| ☐ | Create GitHub account (if not existing) and a new empty repo 'CrisisLens' | Project home |
| ☐ | Clone CCPM into the repo: follow github.com/automazeio/ccpm installation guide | PM framework active |
| ☐ | Register NYT API key at developer.nytimes.com (free, instant) | API key |
| ☐ | Register NewsAPI.org account at newsapi.org (free, instant) | API key |
| ☐ | Register Telegram API at my.telegram.org/apps (free, requires phone number) | api_id + api_hash |
| ☐ | Submit AJA DACR form at privacy.aljazeera.net/data-access-request-form-dacr | Access request on file |
| ☐ | Create a .env file in the project root with all keys (NEVER commit this to GitHub) | Secrets stored safely |
| ☐ | Add .env to .gitignore | Keys not exposed publicly |
| ☐ | Produce System Design Document (SDD) — the next document in this series | Phase 1 ready to start |